# Hoosier Camp Meeting Demo - Scope

Contents

1-Page Demo Scope & Exclusions	3

Objective	3

Demo Success Criteria	3

Attendee Experience	3

Staff/Admin Experience	3

Explicit In-Scope Features (Demo Build)	3

Explicit Out-of-Scope (Exclusions for Demo)	3

Demo “Accommodation” Approach (If shown)	3

Security & Governance (Demo Baseline)	3

Deliverables (Today’s “Scope Package”)	3

2) ClickUp Structure (Phase 0 + Phase 1)	5

How ClickUp Will Be Used for the Hoosier Camp Meeting App	5

Purpose of ClickUp in This Project	5

Phase-Based Structure	5

Phase 0 — Documentation, Governance, & Demo Foundations	5

Why This Matters	6

3) Exact Screens Needed (Nothing More)	6

Attendee (Public/User)	6

Admin/Staff	6

4) Review Notes on Overall Scope (Risks + Tightening Suggestions)	7

A) Biggest risk: scope creep disguised as “small add-ons”	7

B) Demo credibility depends on RBAC working	7

C) Use only dummy PII	7

D) Analytics can be client-aggregated for demo	7

E) Accommodations are optional—don’t let them become “the app”	7

# 1-Page Demo Scope & Exclusions

Project: Hoosier Camp Meeting App — Board Demo Site (Indiana Conference SDA)
Event Referenced: Camp Meeting (June 1–6, 2026)
Purpose: Demonstrate a credible, secure, Firebase-based concept that streamlines camp meeting registration, information delivery, and admin visibility, without building the full production system.

## Objective

Provide a walkable demo that allows board members to experience:

- A realistic attendee journey (register → view schedule → submit prayer request → leave feedback)

- Real-time communications (announcements)

- Role-based admin operations (approve/mark statuses, view analytics)

## Demo Success Criteria

The demo is considered successful if, during a 10–15 minute guided walkthrough, we can show:

### Attendee Experience

- User can register/login and store profile data in Firestore

- User can view schedule and event details

- User can view announcements that update in real time

- User can submit prayer request (anonymous optional) and see its status

- User can submit feedback (anonymous optional)

### Staff/Admin Experience

- Admin can post announcements (immediately visible to attendees)

- Prayer Coordinator can update prayer request status (immediately visible to request owner)

- Admin/Viewer can view analytics (counts by church / age bracket / gender) and drill into lists

- RBAC is enforced (Admin vs Viewer vs Prayer Coordinator)

### Explicit In-Scope Features (Demo Build)

- Firebase Authentication (email/password) for attendee accounts

- Firestore collections for users, events, speakers, announcements, prayer Requests, feedback

- Age-bracket assignment from DOB (can be computed client-side for demo, or via Cloud Function)

- Simple Admin portal with role-based routing and protected reads

- Seeded demo data set (sample churches, events, speakers, announcements)

Explicit Out-of-Scope (Exclusions for Demo)

These are intentionally excluded from the board demo and reserved for Phase 1+ / Production planning:

- Accommodation capacity enforcement (no atomic “inventory depletion,” no overbooking logic)

- Payments, refunds, financial reconciliation

- Real push notifications (FCM) and real email/SMS delivery

  - Demo will use in-app announcement feed and optional “notification preview log”

- Discount code rules/limits beyond a simple placeholder

- Production-grade audit logs, data retention policies, legal terms, accessibility certification (can be drafted as Phase 0 artifacts)

### Demo “Accommodation” Approach (If shown)

- Attendee sees age-gated accommodation options (visibility filtering)

- Attendee can submit booking request; Admin can approve/deny (status only)

- No real capacity limits or transactional inventory

### Security & Governance (Demo Baseline)

- Firestore rules enforce: attendees read/write own profile; public reads for schedule/speakers; admin-only writes for announcements; prayer coordinator updates prayer status

- Roles represented via Custom Claims (preferred) or a demo-safe fallback (role field + strict rules)

- Demo environment is isolated from any production assets

### Deliverables (Today’s “Scope Package”)

- Scope & exclusions (this page)

- Phase 0 + Phase 1 ClickUp structure

- Screen list (exact, no extras)

- Overall review notes / risk list

# 2) ClickUp Structure (Phase 0 + Phase 1)

## How ClickUp Will Be Used for the Hoosier Camp Meeting App

ClickUp is a project management and documentation platform that allows a team to organize work into clearly defined tasks, subtasks, timelines, and approval checkpoints. For this project, ClickUp serves as the single source of truth for scope, decisions, and progress, ensuring transparency, accountability, and controlled execution.

For the Hoosier Camp Meeting App, ClickUp is not being used as a generic task list. Instead, it is being used intentionally as a governance and delivery framework, allowing the project to move forward in structured phases without scope drift or premature development.

## Purpose of ClickUp in This Project

The primary purpose of ClickUp in this project is to:

- Clearly define what is being built and why

- Separate planning and governance work from implementation work

- Ensure that each phase is completed, reviewed, and approved before the next phase begins

- Provide a documented trail of decisions that can be reviewed by leadership if needed

This is especially important because the current effort is focused on a demo site for board review, not a production system. ClickUp allows us to enforce that distinction explicitly.

## Phase-Based Structure

Work in ClickUp is organized by Phases, where each Phase represents a distinct stage of the project lifecycle. Each Phase is created as a parent task, with clearly defined subtasks underneath it.

At this time, only Phase 0 is active.

### Phase 0 — Documentation, Governance, & Demo Foundations

Phase 0 is intentionally non-technical. No feature development occurs during this phase.

The goal of Phase 0 is to:

- Lock the scope of the demo

- Define what is explicitly included and excluded

- Approve the data model, data definitions, and dependencies

- Establish security roles, access controls, and governance expectations

- Define demo success criteria and review standards

Only once Phase 0 is complete and approved will Phase 1 be opened.

Future phases (such as Phase 1: Demo Build, and Phase 1+: Production Planning) are not yet active and will only be created when the project formally reaches those stages. This prevents premature assumptions, overbuilding, and confusion between demo and production expectations.

### Why This Matters

Using ClickUp in this structured way ensures that:

- The demo remains focused, credible, and aligned with its purpose

- Technical decisions are made deliberately, not reactively

- Leadership can see not just progress, but discipline in execution

- The project can scale from demo to production without rework or loss of clarity

In short, ClickUp is the framework that keeps this project intentional, auditable, and controlled from the very beginning.

# 3) Exact Screens Needed (Nothing More)

This is the minimal, board-credible set.

## Attendee (Public/User)

- Landing / Welcome

- Login / Register

- Profile Setup

  - Demographics + optional family members

- Home Dashboard

  - Quick links: Schedule, Announcements, Prayer, Feedback, Giving

- Schedule

  - Day list (or grouped list)

- Event Detail

  - Title, speaker, time, description, YouTube link

- Announcements

  - Real-time feed

- Prayer Requests

  - Submit + “My Requests” status list

- Feedback

  - Session feedback form + overall feedback form

- Giving

  - Simple external link page

- Accommodations (Optional)

  - Age-gated options + “submit request” + “my request status”

## Admin/Staff

- Admin Login Gate / Access Denied

- Admin Home

  - Cards to: Announcements / Prayer / Analytics / Feedback

- Announcements Manager

- Prayer Requests Queue

  - Update status

- Analytics Dashboard

  - Counts + drilldown lists

- Feedback Review

  - Table + filters + flag questions

That’s it. No extra pages unless something is truly required.

# 4) Review Notes on Overall Scope (Risks + Tightening Suggestions)

## A) Biggest risk: scope creep disguised as “small add-ons”

This doc mentions: FCM, email/SMS, discounts, atomic bookings, refunds, aggregation functions.
Recommendation: keep a “Phase 1+” parking lot list visible so stakeholders feel heard without expanding the demo.

## B) Demo credibility depends on RBAC working

If roles aren’t enforced cleanly, the board will (rightly) question security.
Recommendation: prioritize RBAC + rules early, even before pretty UI.

## C) Use only dummy PII

Even for a demo, collecting real DOB/phone is sensitive.
Recommendation: seed accounts and ask board members to use demo logins; label demo dataset clearly.

## D) Analytics can be client-aggregated for demo

Pre-aggregation Cloud Functions are great, but they add build time.
Recommendation: compute aggregations client-side from the users collection for demo-scale data.

## E) Accommodations are optional—don’t let them become “the app”

If included, keep it strictly as “request + admin approve” with age gating.
Recommendation: do not build capacity enforcement unless explicitly demanded.